DAY7 SESSION ASSIGNMENTS (Theory)
1. Consider the user story: “As a customer I want to use ATM”. What would be
my acceptance criteria (“so that......)”? List all possible acceptance criteria.

2. What are the advanced Scrum Master skills?

3. How do you think you can use Agile practices in large projects? (Given that
the team can have no more than 9 people, do you think large projects with
large teams can be involved in agile practices?)

4. What are the Possible options for tracking project performance in Agile?

5. In Agile, the team always picks up business value user stories in every
sprint. Do we still need to know earned value?

ANSWER

1. The acceptance criteria is the 2nd “C” (confirmation) of the user story. It is the conditions that a software should require to as satisfy the needs of a customer.There can be multiple acceptance criteria for a single user story. Or there may be even not one.
The userstory considered here is “ as a customer i want to use ATM”. The possible acceptance criteria are -( both atm machine and atm card is considered)

1) as a customer i want to use ATM so that i can withdraw the cash.
2) I can check my balance
3) I can change the pin code of my atm card
4) I can select the type of account
5) I can take a printed receipt
6) I can deposit cash at an ATM
7) I can pay my the bills with the card
8) I can do online purchases with the card
9) I can change the language in the atm machine
10 I can select the denominations
11) account transfers can be done.

2) Advanced Scrum Master skills

As a scrum master he have many responsibilties but as scrum is based on self organizing culture there is no such thing called hierarchy.Mainly the roles of a scrum master is to develop and coach the team,faciltate ceremonies and remove impediments.
 Scrum master has full authority over scrum process. Certain advanced skills a scrum master should be there.
1)Individual Learning – He should have a better understanding about the domain of the project he is working on. He shoul constantly try to improve his knowledge.

2) Open Communication – There should be open communication between bussiness people and scrum team.That is called as colocation.In scrum changes are made frequently so without proper daily meetings and face to face communication there will be no successfull completion of the project.

3) Creativity and Innovation - he should be creative and innovative.he should be able to propose new ideas to customer.

4)Ownership - Scrum master can work out the plan and hand it over to a more an authorised entity.

5)He should work with other scrum masters of the same product(scrum of scrums).

6)He can manage organizational bottlenecks.

7) The retrospectives should be updated after each sprint meeting.

8) He should manage to make as stop to prickly communications during the sprint meeting.he should be able to remove the impediments.

9)Visibility - he should make the path to highest value delivery clear to your team and your stakeholders.

10)Leadership- even if its a self organizing culture he should organize and facilitate agile team.He should handle the employee who tries to discontinue with the meetings as he thinks its a time waste.

3)
In Agile practices usually in scrum each sprint team will have a 9 member team which excludes scrum master and product owner.
Agile scaling means expanding the team and takinf scrum to next level.But the scrum should consist only upto 5 to 6 teams.As the team expands more challenges have to be faced.if its a platform multiple applications may be there.
So for large projects we make use of the techinque for scaling called Scrum of Scrums.Multiple teams make use of the Scrum methadology.There will be a common unit(scrum master) for multiple teams who communicate with other common units of other teams by attending dailt meetings.for the scrum of scrums there will a “scrum of scrums master”.
Thus making scrum to be scaled and successfully completed with less dependencies and complexity.The scrum masters should organize the scrum teams working on the same product so that productivity is optimized.

4)
Agile project performance is based on a collabrative environment.where in regular meetings and check -ins should be there. So first of all the the project in agile should be monitored effectively.Frequent delivery should be there for the customer.
Earned value management (EVM) is a technique for measuring project performance and progress in an objective manner. Earned value needs scope, schedule, and cost information to measure progress.
Certain key measures are there for agile development is velocity,hitrate,work remaining on tasks and project cost.based on these key measures monitoring and performance is sone.velocity is the rate at which a working software is made.
it also means how many story points we can accomodate.The actual velocity collected during the project development is used to calculate subsequent timeboxes in the realease plan.
Hitrate is the percentage of work allocated to a timebox that was actually completed.each day the team should what is the remaining work on each active task.

Also certain other measures such as SPI,CPI and earned bussiness value.certain criterias are there in which like planned value which is the how much value was planned to have been generated by a particular milestone or point in time.The earned value indicates how much value has actually been generated at a particular milestone or point in time.Actual Cost is the cost incurred for that increment of work.
CPI is cost performance index.This metric indicates how many cents have been earned out of every dollar spent. It measures cost efficiencies.Its the ratio of earned value and actual cost.Schedule performance index which measures schedule efficiency. It indicates how fast you are progressing against the rate of progress planned.
So if taking an example the actual budget at complete will be given.we calculate the planned value and based on this we calculate the business earned value.so success of project is calculated.

Gantt chart and burndown and burnout charts are also used for performance evaluation.Now certain softwares are there whcih plot the gantt chart and tasks.In that a project plan will be there.certain fields in that will be the task that is to be performed, duartion, predecesor, resource name etc.SPI and CPI can be calculated from that.A product backlog will be there in which business value is calculated and afterwards during the sprint meeting estimates will be found out.risks factors and plans are also evaluated and made more precise.
It shows the amount of work done or production completed in certain periods of time in relation to the amount planned for those periods.
On the left of the chart is a list of the activities and along the top is a suitable time scale. Each activity is represented by a bar; the position and length of the bar reflects the start date, duration and end date of the activity.
 Burn up chart is a graph plotting both the total story points across the project, and the amount of done story points over each sprints.
The difference between them is burn-down chart shows work that remains incomplete in a project or iteration. A burn-up chart shows work completed during a project or iteration.

5.
We still need to know the earned value as we have to calculate the planned value for estimation in agile project.The earned value indicates how much value has actually been generated at a particular milestone or point in time.Bussiness value is calculated during the initial time.After that estimation is done during the sprint meetings.So for that we have to get the earned value done.
Earned value needs scope, schedule, and cost information to measure progress.Earned value helps us understand the tentative road map at a given point. At a minimum, it provides an instant view of the project, based on the confirmed list of user stories along with team's average velocity. Teams can have productive discussions with business based on this report.
It provides a clear communication of the activities involved and improves project visibility and accountabilty.earned value Improve cost control,manage scope variation,predict cost at completion of projects,analyse performance and improve efficiency and it can plan plan the project effectively even if changes are made.

So when the bussiness value is calculated, the earned value also we should know as it actual measurment of project performance.